UNIT – 2 MINI PROJECT

AGILE PROJECT PLANNING

Student Record and Academic Management Platform

Student Name: Prerana Hemant Dhande

PRN: 2125UMLF1098

Academic Year: 2026–27

Project Type: Unit-2 Agile Mini-Project

# 1. Study of Business Problem and Product Vision

The Student Record and Academic Management Platform is a centralized web-based software product for managing student registration, course registration, attendance, examinations, results and academic reporting. The Agile planning in Unit 2 translates the Unit 1 product vision into Scrum roles, epics, user stories, acceptance criteria, backlog items and sprint deliverables.

# 1.1 Business Problem

Student records are often maintained through disconnected files or spreadsheets.

Manual attendance calculations can lead to errors and delays.

Examination marks and results require repeated data entry and verification.

Students and faculty may face delays while accessing academic information.

Academic administrators need centralized reports and controlled access.

# 1.2 Product Vision

Develop a secure and user-friendly Student Record and Academic Management Platform that enables educational institutions to efficiently manage student records, attendance, academic performance, course registration and reporting through a scalable web-based application.

# 1.3 Primary Users

| User | Main Need |
| --- | --- |
| Students | View profile, courses, attendance and results |
| Faculty | Manage attendance and marks |
| Academic Administrator | Maintain records and generate reports |
| Examination Staff | Manage marks and publish results |
| IT Support | Manage access, availability and monitoring |

# 2. Agile Product Vision and Success Criteria

| Area | Definition |
| --- | --- |
| Overall Objective | Centralize academic records and simplify academic operations. |
| Business Benefit | Reduce manual work, duplication and calculation errors. |
| Expected Capability | Registration, courses, attendance, marks, results and reports. |
| Security | Role-based access and protected academic information. |
| Usability | Simple interfaces for students and staff. |
| Success Criteria | Faster access, accurate records, reliable workflows and useful reports. |

# 3. Scrum Team Structure

| Role | Responsibility |
| --- | --- |
| Product Owner | Defines requirements, prioritizes backlog, represents stakeholders and accepts completed work. |
| Scrum Master | Facilitates Scrum ceremonies, removes impediments and supports Agile practices. |
| Development Team | Designs, codes, tests, documents and demonstrates the software. |

Proposed student project responsibility: Prerana Hemant Dhande – participation in product planning, documentation, development coordination and testing.

# 4. Project Epics

| Epic | Purpose | Major Features |
| --- | --- | --- |
| Epic 1 – Student Management | Manage student academic profiles. | Registration, profile, search, update, delete |
| Epic 2 – Course Management | Manage courses and enrollment. | Add course, update course, assign students, view details |
| Epic 3 – Attendance Management | Digitize attendance. | Record attendance, view attendance, reports |
| Epic 4 – Marks & Academic Performance | Manage assessments and results. | Enter/update marks, grades, result sheets |
| Epic 5 – Authentication & Security | Secure platform access. | Login, logout, password reset, RBAC |
| Epic 6 – Notifications | Provide academic alerts. | Attendance, examination and result notifications |
| Epic 7 – Reporting | Provide academic reports. | Student, attendance, performance and course reports |

# 5. User Stories and Acceptance Criteria

US-01: As a Student, I want to log in securely so that I can access my academic dashboard.

Acceptance Criteria:

Login page loads

Valid credentials allow login

Invalid credentials show an error

Successful login opens dashboard

US-02: As an Administrator, I want to add a student so that the student record is available in the system.

Acceptance Criteria:

Required fields are validated

Student record is saved

Duplicate student identifier is prevented

Saved record can be searched

US-03: As an Administrator, I want to search students so that I can quickly find academic records.

Acceptance Criteria:

Search accepts relevant student details

Matching records are displayed

No-match message is shown

US-04: As a Faculty Member, I want to record attendance so that attendance records remain accurate and updated.

Acceptance Criteria:

Faculty can select course

Faculty can select lecture date

Faculty can mark attendance

Attendance is saved

Attendance report can be generated

US-05: As a Faculty Member, I want to enter marks so that student performance is recorded.

Acceptance Criteria:

Course and assessment can be selected

Marks are validated

Marks are saved

Updated marks are reflected

US-06: As a Student, I want to view my results so that I can know my academic performance.

Acceptance Criteria:

Student can open result dashboard

Semester result is displayed

Grades/marks are shown correctly

US-07: As an Administrator, I want to generate reports so that academic information can be reviewed efficiently.

Acceptance Criteria:

Report type can be selected

Report data is accurate

Report can be viewed

Authorized users can access reports

# 6. Prioritized Product Backlog

| ID | Epic | User Story | Priority | Story Points |
| --- | --- | --- | --- | --- |
| US-01 | Authentication | Student Login | High | 3 |
| US-02 | Student Management | Add Student | High | 5 |
| US-03 | Student Management | Search Student | High | 3 |
| US-04 | Attendance | Record Attendance | High | 5 |
| US-05 | Marks | Enter Marks | High | 5 |
| US-06 | Results | View Results | Medium | 3 |
| US-07 | Reporting | Generate Reports | Medium | 5 |
| US-08 | Course Management | Add/Update Course | Medium | 5 |
| US-09 | Notifications | Attendance Alert | Medium | 3 |
| US-10 | Analytics | Academic Analytics Dashboard | Low | 8 |

# 7. Story Point Estimation

Story points are used to estimate relative effort and complexity. The project uses the scale specified in the Unit-2 activity: 1 (Very Easy), 2 (Easy), 3 (Moderate), 5 (Difficult), 8 (Very Difficult), and 13 (Highly Complex).

| Points | Complexity |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |
| 8 | Very Difficult |
| 13 | Highly Complex |

Planning Poker can be used by the Scrum Team to collaboratively agree on story-point estimates.

# 8. Sprint Planning

| Sprint | Goal | Sprint Backlog / Activities | Deliverable |
| --- | --- | --- | --- |
| Sprint 1 | Authentication and project setup | Repository setup, registration, login, basic UI, testing | Working authentication module |
| Sprint 2 | Student Management | Add, search, update and delete student | Working student management module |
| Sprint 3 | Course and Attendance | Add course, assign course, record attendance, attendance reports | Course and attendance module |
| Sprint 4 | Marks, Results and Reports | Enter marks, calculate grades, result dashboard, basic reports | Academic performance and reporting module |

# 9. Scrum Board

| Backlog | To Do | In Progress | Testing | Completed |
| --- | --- | --- | --- | --- |
| Analytics | Add Student | Attendance | Login | Project Setup |
| Advanced Notifications | Search Student | — | — | — |
| Course Reports | Add Course | — | — | — |

The Scrum Board is updated throughout Sprint execution. Items move from Backlog to To Do, In Progress, Testing and Completed.

# 10. Scrum Ceremonies

| Ceremony | Project Activity |
| --- | --- |
| Sprint Planning | Select user stories, estimate effort and define Sprint Goal. |
| Daily Scrum | Discuss completed work, planned work and current challenges. |
| Sprint Review | Demonstrate completed features and collect stakeholder feedback. |
| Sprint Retrospective | Discuss what went well, challenges and improvements for the next Sprint. |

# 11. Agile Framework Comparison

| Framework | Main Idea | Suitability for Project |
| --- | --- | --- |
| Scrum | Time-boxed Sprints, roles and ceremonies | High – suitable for structured student development |
| Kanban | Continuous flow using visual boards | Medium – useful for maintenance and support |
| XP | Engineering practices and frequent releases | Medium – useful for coding quality |
| Lean | Reduce waste and maximize value | Medium |
| LeSS | Scaling Scrum across multiple teams | Low for this small project |
| SAFe | Large-scale enterprise Agile | Low for this mini-project |
| Scrum@Scale | Scaling Scrum across teams | Low for this mini-project |

Recommended framework: Scrum, because the project can be divided into manageable Sprints with clear roles, backlog priorities, reviews and retrospectives.

# 12. Project Timeline and Release Roadmap

| Phase | Time | Output |
| --- | --- | --- |
| Product Understanding | Week 1 | Business problem and product vision |
| Agile Planning | Week 2 | Roles, epics, stories and backlog |
| Sprint 1 | Weeks 3–4 | Authentication and setup |
| Sprint 2 | Weeks 5–6 | Student management |
| Sprint 3 | Weeks 7–8 | Course and attendance |
| Sprint 4 | Weeks 9–10 | Marks, results and reports |
| Review & Improvement | Week 11 | Feedback, retrospective and backlog refinement |

# 13. Definition of Done

User story acceptance criteria are satisfied.

Feature is implemented and integrated with the project.

Basic functional testing is completed.

No critical defect remains for the story.

Relevant documentation is updated.

Feature is demonstrated during Sprint Review.

# 14. Agile Project Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Changing requirements | High | Refine and prioritize the backlog between Sprints. |
| Incorrect academic calculations | High | Use validation rules and testing. |
| Unauthorized access | High | Use authentication and role-based access. |
| Scope expansion | Medium | Protect MVP scope and defer low-priority features. |
| Communication gaps | Medium | Use Daily Scrum and shared Scrum Board. |

# 15. Conclusion

This Unit-2 Agile Mini-Project converts the Student Record and Academic Management Platform into an Agile development plan. The project defines the product vision, Scrum roles, seven major epics, user stories, acceptance criteria, prioritized backlog, story-point estimates, Sprint plan, Scrum Board, Scrum ceremonies, framework comparison and release roadmap. Scrum is recommended because its iterative Sprints and feedback cycles fit the scope of the academic mini-project.

# 16. References / Source Basis

This document is prepared from the provided Unit-2 Agile Mini-Project activity document. Its structure follows the supplied activities covering product vision, Scrum roles, epics, user stories, acceptance criteria, product backlog, story points, Sprint planning, Scrum Board, Scrum ceremonies, Agile framework comparison and student deliverables. fileciteturn1file0L19-L34

The supplied document specifically lists the Scrum roles and their responsibilities. fileciteturn1file0L35-L58

The epics, user-story format, acceptance criteria and backlog activities are based on the supplied Unit-2 document. fileciteturn1file0L59-L75 fileciteturn1file0L106-L132 fileciteturn1file0L133-L162

Sprint planning, Scrum Board, Scrum ceremonies and Agile framework comparison are based on the corresponding sections of the supplied document. fileciteturn1file0L163-L193 fileciteturn1file0L194-L236